# Architecture Review Report — Sommelier Spark

## Document Information

| Field | Value |
| --- | --- |
| Document ID | SS-WS4-ARR |
| Version | 1.0 |
| Date | 2026-01-21 |
| Author | Obi Wan |
| Status | FINAL |
| Classification | CONFIDENTIAL |
| Review Type | Technical Architecture Review |
| Review Scope | WS3 Specification Suite |

## CONFIDENTIALITY NOTICE

This document contains proprietary architecture review findings for the Sommelier Spark platform. Distribution is restricted to authorised personnel only.

## Table of Contents

- Executive Summary

- Review Methodology

- Architecture Assessment

- Non-Functional Requirements Assessment

- Risk Assessment

- Gap Analysis

- Recommendations

- Technology Stack Validation

- Compliance Checklist

- Architecture Decision Records

- Proof of Concept Recommendations

- Sign-Off

- Appendices

## 1. Executive Summary

### 1.1 Review Objective

This architecture review validates the WS3 Specification Suite to ensure the proposed system design meets business requirements, technical standards, and quality attributes before implementation begins.

### 1.2 Scope

| Item | Included |
| --- | --- |
| High-Level Design (SS-WS3-HLD) | ✅ |
| Low-Level Design (SS-WS3-LLD) | ✅ |
| API Specification (SS-WS3-API) | ✅ |
| Data Model (SS-WS3-DATA) | ✅ |
| EARS Requirements (SS-WS3-EARS) | ✅ |
| Product Requirements (SS-WS3-PRD) | ✅ |
| Test Strategy (SS-WS3-TEST) | ✅ |

### 1.3 Overall Assessment

| Aspect | Verdict |
| --- | --- |
| Overall Architecture | ✅ PASS |
| Security Design | ✅ PASS |
| Scalability Approach | ✅ PASS |
| API Design | ✅ PASS |
| Data Model | ✅ PASS |
| Implementation Readiness | ✅ PASS |

### 1.4 Review Verdict

## ✅ PASS WITH CONDITIONS

The WS3 Specification Suite is approved for implementation with the following conditions:

- Address 3 critical recommendations before Sprint 1 commences

- Complete 2 proof-of-concept validations in Week 1 of development

- Confirm technology decisions for container orchestration and monitoring

### 1.5 Key Findings Summary

| Category | Strengths | Areas for Attention |
| --- | --- | --- |
| Architecture | Clear separation of concerns, well-defined service boundaries | Learning Engine scaling strategy needs validation |
| Security | Comprehensive security controls, multi-tenant isolation | Consent management implementation detail needed |
| Scalability | Horizontal scaling strategy, queue-based async | Large wine list (>500) performance unvalidated |
| API | Consistent RESTful design, complete documentation | Consider GraphQL for complex dashboard queries |
| Data | Sound schema design, RLS policies defined | Index strategy for reporting queries |

## 2. Review Methodology

### 2.1 Documents Reviewed

| Document | Doc ID | Lines | Review Focus |
| --- | --- | --- | --- |
| Product Requirements | SS-WS3-PRD | 1,681 | Business requirements, NFRs, user journeys |
| EARS Specification | SS-WS3-EARS | 1,015 | Formal requirements, traceability |
| High-Level Design | SS-WS3-HLD | 1,658 | System architecture, containers, integrations |
| Low-Level Design | SS-WS3-LLD | 3,604 | Implementation details, algorithms |
| API Specification | SS-WS3-API | 3,651 | Endpoint design, contracts |
| OpenAPI Spec | openapi.yaml | 3,862 | Schema validation, completeness |
| Data Model | SS-WS3-DATA | 3,087 | Schema design, indexes, RLS |
| Test Strategy | SS-WS3-TEST | 1,997 | Test coverage, quality gates |

Total Reviewed: 20,555 lines of specifications

### 2.2 Review Criteria

| Criterion | Weight | Assessment Method |
| --- | --- | --- |
| Functional completeness | 20% | Requirements traceability |
| Security design | 20% | Threat modelling, OWASP checklist |
| Scalability | 15% | Capacity analysis, scaling patterns |
| Performance | 15% | NFR validation, bottleneck analysis |
| Maintainability | 10% | Code organisation, documentation |
| Operability | 10% | Observability, deployment design |
| Compliance | 10% | GDPR, WCAG checklist |

### 2.3 Assessment Framework

Rating Scale:

| Rating | Symbol | Meaning |
| --- | --- | --- |
| Excellent | ✅ | Meets or exceeds expectations |
| Acceptable | ⚠️ | Meets requirements with minor concerns |
| Needs Attention | ❌ | Significant gaps requiring resolution |

## 3. Architecture Assessment

### 3.1 Architecture Principles Compliance

| Principle | Assessment | Evidence | Rating |
| --- | --- | --- | --- |
| Multi-tenancy with Data Isolation | Shared database with tenant ID filtering and RLS policies | HLD 2.1, Data Model Section 6 | ✅ |
| Separation of Concerns | 8 distinct containers with clear responsibilities | HLD Section 4 | ✅ |
| API-First Design | OpenAPI 3.0 specification, 81 operations documented | API Spec, openapi.yaml | ✅ |
| Event-Driven Processing | Queue-based async for Learning Engine, notifications | HLD 4.3, LLD Section 9 | ✅ |
| Security by Design | JWT auth, RBAC, encryption, audit logging | HLD Section 8 | ✅ |
| Scalability | Horizontal auto-scaling, stateless services | HLD 9.3 | ✅ |
| Maintainability | Consistent patterns, comprehensive documentation | All documents | ✅ |

Principles Assessment: 7/7 PASS

### 3.2 Container Architecture Assessment

#### 3.2.1 Web Application

| Aspect | Assessment | Rating |
| --- | --- | --- |
| Responsibility | Clear: Learner and Manager UI | ✅ |
| Technology | Next.js 14, React 18, Tailwind | ✅ |
| Scaling | Horizontal with CDN edge caching | ✅ |
| Interface | HTTPS to API Gateway | ✅ |

Verdict: Well-designed, appropriate technology choices.

#### 3.2.2 Admin Application

| Aspect | Assessment | Rating |
| --- | --- | --- |
| Responsibility | Clear: CMS and Admin UI | ✅ |
| Technology | Next.js 14, React 18, Tailwind | ✅ |
| Scaling | Horizontal | ✅ |
| Interface | HTTPS to API Gateway | ✅ |

Verdict: Appropriate separation from learner app.

#### 3.2.3 API Gateway

| Aspect | Assessment | Rating |
| --- | --- | --- |
| Responsibility | Routing, rate limiting, JWT validation | ✅ |
| Technology | AWS API Gateway / Kong | ✅ |
| Scaling | Managed service | ✅ |
| Interface | HTTP to backend services | ✅ |

Verdict: Standard pattern, managed service reduces operational burden.

#### 3.2.4 Core API Service

| Aspect | Assessment | Rating |
| --- | --- | --- |
| Responsibility | Business logic orchestration, CRUD coordination | ✅ |
| Technology | Node.js 20, Express/Fastify | ✅ |
| Scaling | Horizontal auto-scaling (CPU/request based) | ✅ |
| Interface | HTTP to other services, SQL to database | ✅ |

Verdict: Appropriate orchestration layer. Consider documenting service mesh for inter-service communication in production.

#### 3.2.5 Learning Engine Service

| Aspect | Assessment | Rating |
| --- | --- | --- |
| Responsibility | Content generation (curriculum, quiz, scenario) | ✅ |
| Technology | Python 3.11, FastAPI | ✅ |
| Scaling | Horizontal, queue-based (depth > 100) | ⚠️ |
| Interface | HTTP for sync, Queue for async | ✅ |

Observations: - ✅ Correct isolation for IP protection - ✅ Python appropriate for ML/NLP algorithms - ⚠️ Concern: Queue depth threshold of 100 may be too high for <30s quiz generation SLA - ⚠️ Concern: Cold start time not specified for containers

Recommendation: Validate scaling thresholds during PoC; consider warm pool.

#### 3.2.6 Content Service

| Aspect | Assessment | Rating |
| --- | --- | --- |
| Responsibility | Content CRUD, file management, search | ✅ |
| Technology | Node.js 20 | ✅ |
| Scaling | Horizontal | ✅ |
| Interface | HTTP, SQL, S3 | ✅ |

Verdict: Well-defined responsibilities.

#### 3.2.7 Auth Service

| Aspect | Assessment | Rating |
| --- | --- | --- |
| Responsibility | Authentication, session management, JWT issuance | ✅ |
| Technology | Node.js 20 | ✅ |
| Scaling | Horizontal | ✅ |
| Interface | HTTP, SQL, Redis | ✅ |

Verdict: Standard auth service pattern.

#### 3.2.8 Database Layer

| Aspect | Assessment | Rating |
| --- | --- | --- |
| PostgreSQL 15 | Primary store, RLS, JSONB support | ✅ |
| Redis 7 | Cache, sessions, queues | ✅ |
| S3 | File storage, backups | ✅ |
| Scaling | Vertical + read replicas (PG), cluster (Redis) | ✅ |

Verdict: Appropriate technology choices for scale targets.

### 3.3 Learning Engine Architecture Review

Classification: CONFIDENTIAL — Patent-Pending Technology

| Component | Assessment | Rating |
| --- | --- | --- |
| Service Boundary | Correctly isolated, separate deployment | ✅ |
| Algorithm Complexity | 10-step curriculum generation, well-documented | ✅ |
| Caching Strategy | Template caching, generation result caching | ✅ |
| Queue Design | Redis Streams for async, progress tracking | ✅ |
| Error Handling | Retry logic, circuit breakers documented | ✅ |
| Template Library | 18 question templates, 12 scenario templates | ✅ |

Identified Concerns:

| Concern | Impact | Recommendation |
| --- | --- | --- |
| Large wine list (>200) processing time | Medium | Implement tiered generation, validate with PoC |
| Cold start latency | Low | Configure warm containers, pre-load templates |
| Template versioning | Low | Document template upgrade strategy |

Learning Engine Verdict: ✅ PASS

### 3.4 Data Architecture Assessment

| Aspect | Assessment | Evidence | Rating |
| --- | --- | --- | --- |
| Entity Completeness | All CDM entities represented (30+ tables) | Data Model Section 3 | ✅ |
| Relationship Correctness | FK relationships properly defined | ERD, Prisma schema | ✅ |
| Index Strategy | 45+ indexes defined, covering key queries | Data Model Section 5 | ⚠️ |
| Multi-tenant Isolation | RLS policies on all tenant-scoped tables | Data Model Section 6 | ✅ |
| Soft Delete | Consistent pattern with deleted_at | Data Model Section 1.4 | ✅ |
| Audit Trail | Comprehensive audit_logs table | Data Model Section 3.6 | ✅ |
| Versioning | content_versions table for history | Data Model Section 3.5 | ✅ |

Index Strategy Concern:

The current index strategy covers OLTP queries well. However, reporting queries (dashboard aggregations, progress summaries) may require additional composite indexes or materialized views.

Recommendation: Add indexes for common reporting patterns: - idx_quiz_attempts_user_completed ON (user_id, completed_at) - idx_user_progress_org_type ON (organisation_id, content_type, completed) - Consider materialized view for organisation dashboard metrics

Data Architecture Verdict: ✅ PASS (with minor index additions)

### 3.5 API Architecture Assessment

| Aspect | Assessment | Evidence | Rating |
| --- | --- | --- | --- |
| RESTful Compliance | Consistent resource naming, HTTP verbs | API Spec, openapi.yaml | ✅ |
| Naming Conventions | Consistent: plural nouns, kebab-case | API Spec Section 2 | ✅ |
| Pagination | Cursor-based and offset pagination | API Spec Section 12 | ✅ |
| Error Standardisation | Consistent error response format | API Spec Section 13 | ✅ |
| Versioning | URL-based (/api/v1/) | API Spec Section 2.2 | ✅ |
| Rate Limiting | Token bucket, 100/min user, 1000/min org | HLD Section 8.5 | ✅ |
| Authentication | JWT Bearer tokens | API Spec Section 3 | ✅ |
| Documentation | Complete OpenAPI 3.0 spec (3,862 lines) | openapi.yaml | ✅ |

API Coverage:

| Category | Paths | Operations | Status |
| --- | --- | --- | --- |
| Authentication | 5 | 5 | ✅ Complete |
| Users | 7 | 10 | ✅ Complete |
| Organisations | 4 | 6 | ✅ Complete |
| Wines | 8 | 12 | ✅ Complete |
| Modules | 6 | 9 | ✅ Complete |
| Lessons | 4 | 6 | ✅ Complete |
| Quizzes | 7 | 10 | ✅ Complete |
| Questions | 4 | 6 | ✅ Complete |
| Scenarios | 7 | 10 | ✅ Complete |
| Progress | 5 | 7 | ✅ Complete |
| Reports | 3 | 4 | ✅ Complete |
| Imports | 4 | 5 | ✅ Complete |
| Total | 62 | 81 | ✅ Complete |

Observation: Consider adding a GraphQL endpoint for complex dashboard queries that currently require multiple REST calls. Not a blocker for MVP.

API Architecture Verdict: ✅ PASS

### 3.6 Security Architecture Assessment

| Control | Implementation | Standard | Rating |
| --- | --- | --- | --- |
| Authentication | JWT RS256, 8-hour access, 30-day refresh | OAuth 2.0 patterns | ✅ |
| Authorization | RBAC with 7 roles, permission matrix | Least privilege | ✅ |
| Encryption at Rest | AES-256, AWS KMS | Industry standard | ✅ |
| Encryption in Transit | TLS 1.3 | OWASP recommendation | ✅ |
| Password Storage | bcrypt, cost factor 12 | OWASP recommendation | ✅ |
| Tenant Isolation | RLS policies, middleware validation | Multi-tenant best practices | ✅ |
| Input Validation | JSON Schema, parameterised queries | OWASP Top 10 | ✅ |
| Rate Limiting | Token bucket algorithm | DDoS mitigation | ✅ |
| Audit Logging | All actions logged with user/org context | Compliance | ✅ |
| Security Headers | HSTS, CSP, X-Frame-Options | OWASP recommendation | ✅ |
| Brute Force Protection | 5 attempts → 15-min lockout | Account security | ✅ |
| Session Fixation | Session ID regeneration on login | OWASP recommendation | ✅ |

Security Architecture Verdict: ✅ PASS

## 4. Non-Functional Requirements Assessment

### 4.1 Performance

| Requirement | Target | Architecture Support | Gap | Rating |
| --- | --- | --- | --- | --- |
| Page load | < 2 seconds (p95) | CDN, SSR, edge caching | None | ✅ |
| API response | < 500ms (p95) | Horizontal scaling, caching | None | ✅ |
| Search response | < 1 second | PostgreSQL FTS, indexing | None | ✅ |
| Quiz generation | < 30 seconds | Async queue, Learning Engine | Validate at scale | ⚠️ |
| Scenario generation | < 1 minute | Async queue, Learning Engine | Validate at scale | ⚠️ |
| Curriculum generation | < 5 minutes (200 wines) | Background job, progress tracking | Validate at scale | ⚠️ |
| Report generation | < 5 seconds | Pre-aggregation, caching | Consider materialised views | ⚠️ |

Performance Verdict: ✅ PASS (with validation PoCs required)

### 4.2 Scalability

| Requirement | Target | Architecture Support | Gap | Rating |
| --- | --- | --- | --- | --- |
| Organisations | 500 | Multi-tenant DB, RLS | None | ✅ |
| Total users | 50,000 | Horizontal scaling | None | ✅ |
| Concurrent users | 1,000/org, 5,000 total | Auto-scaling, load balancing | None | ✅ |
| Wines per organisation | 10,000 | Pagination, indexing | None | ✅ |
| Questions in system | 100,000+ | Partitioning strategy | Consider partitioning | ⚠️ |
| Daily quiz attempts | 50,000 | Horizontal scaling | None | ✅ |

Scalability Verdict: ✅ PASS

### 4.3 Availability

| Requirement | Target | Architecture Support | Gap | Rating |
| --- | --- | --- | --- | --- |
| Uptime (Starter/Pro) | 99.5% | Multi-AZ ECS, RDS | None | ✅ |
| Uptime (Enterprise) | 99.9% | Multi-AZ, redundancy | None | ✅ |
| RTO | 4 hours | Automated failover, backups | None | ✅ |
| RPO | 1 hour | Hourly backups, replication | Consider 15-min for Enterprise | ⚠️ |
| Maintenance window | Sunday 02:00-06:00 | Blue-green deployment | None | ✅ |

Availability Verdict: ✅ PASS

### 4.4 Security & Compliance

| Requirement | Status | Evidence | Rating |
| --- | --- | --- | --- |
| GDPR - Encryption at rest | ✅ Covered | Data Model, HLD 8.4 | ✅ |
| GDPR - Encryption in transit | ✅ Covered | HLD 8.4 (TLS 1.3) | ✅ |
| GDPR - Right to deletion | ✅ Covered | Soft delete + hard delete API | ✅ |
| GDPR - Data portability | ✅ Covered | Export API endpoints | ✅ |
| GDPR - Consent management | ⚠️ Partial | ToS acceptance, needs detail | ⚠️ |
| GDPR - Data retention | ✅ Covered | Data Model Section 9 | ✅ |
| WCAG 2.1 AA | ✅ Specified | PRD 7.5, Test Strategy Section 9 | ✅ |
| Audit logging | ✅ Covered | Data Model audit_logs, HLD 10.1 | ✅ |

Compliance Verdict: ✅ PASS (consent management needs implementation detail)

## 5. Risk Assessment

### 5.1 Technical Risks

| Risk ID | Risk | Likelihood | Impact | Mitigation | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| TR-01 | Large wine list (>200) performance | Medium | High | Tiered generation, caching, async with progress | Dev | Open |
| TR-02 | Curriculum generation timeout | Medium | Medium | Background processing, progress tracking, partial results | Dev | Mitigated |
| TR-03 | Multi-tenant data leak | Low | Critical | RLS, middleware validation, penetration testing | Security | Mitigated |
| TR-04 | Learning Engine complexity | Medium | High | Comprehensive testing, monitoring, fallback content | Dev | Open |
| TR-05 | Database scaling | Low | Medium | Read replicas, connection pooling, query optimisation | DevOps | Mitigated |
| TR-06 | Quiz question quality | Medium | Medium | Template library, quality checker, human review workflow | Dev | Mitigated |
| TR-07 | Cold start latency | Low | Low | Warm containers, pre-loaded templates | DevOps | Open |
| TR-08 | OpenAI API dependency | Medium | High | Circuit breakers, fallback templates, retry logic | Dev | Mitigated |

### 5.2 Integration Risks

| Integration | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| Email provider (SendGrid/SES) | Service outage | Low | Medium | Retry queue, fallback provider |
| Payment provider (Stripe) | Webhook failures | Medium | High | Idempotency, webhook validation, reconciliation |
| CDN (CloudFront) | Cache invalidation | Low | Low | Fallback to origin, short TTL for dynamic content |
| OpenAI API | Rate limits, outages | Medium | High | Caching, fallback templates, circuit breaker |

### 5.3 Operational Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Deployment failures | Medium | Medium | Blue-green deployment, automated rollback |
| Data migration issues | Low | High | Versioned migrations, backup before migrate |
| Monitoring gaps | Medium | Medium | Comprehensive observability stack, alerting |
| Secret rotation | Low | Medium | AWS Secrets Manager, automated rotation |
| Certificate expiry | Low | High | Automated renewal, monitoring alerts |

### 5.4 Risk Summary

| Category | Critical | High | Medium | Low |
| --- | --- | --- | --- | --- |
| Technical | 0 | 3 | 4 | 1 |
| Integration | 0 | 1 | 1 | 2 |
| Operational | 0 | 1 | 3 | 1 |
| Total | 0 | 5 | 8 | 4 |

Risk Assessment Verdict: No critical risks identified. High risks have documented mitigations.

## 6. Gap Analysis

### 6.1 Specification Gaps

| Area | Gap | Severity | Recommendation |
| --- | --- | --- | --- |
| Consent Management | GDPR consent tracking implementation not detailed | Medium | Document consent flow in LLD |
| Index Strategy | Reporting query indexes not fully specified | Low | Add composite indexes for dashboard queries |
| Circuit Breaker Config | Thresholds for external API failures not specified | Low | Document in operational runbook |
| Cache Invalidation | Strategy for content update cache invalidation not detailed | Low | Document in LLD Section 8 |
| Monitoring Dashboards | Specific dashboard layouts not defined | Low | Define during WS5 |

### 6.2 Missing Implementation Details

Areas requiring further specification before implementation:

| Area | Detail Needed | Priority | Owner |
| --- | --- | --- | --- |
| Container orchestration | ECS vs EKS final decision | High | DevOps |
| Search implementation | PostgreSQL FTS vs Elasticsearch | Medium | Dev |
| Monitoring stack | CloudWatch vs Datadog selection | Medium | DevOps |
| Feature flags | Feature flag service selection | Low | Dev |
| A/B testing | A/B testing infrastructure | Low | Product |

### 6.3 Gap Assessment

| Category | Gaps Found | Critical | High | Medium | Low |
| --- | --- | --- | --- | --- | --- |
| Functional | 0 | 0 | 0 | 0 | 0 |
| Technical | 5 | 0 | 0 | 1 | 4 |
| Operational | 5 | 0 | 1 | 1 | 3 |
| Total | 10 | 0 | 1 | 2 | 7 |

Gap Analysis Verdict: No critical gaps. Minor gaps can be addressed during implementation.

## 7. Recommendations

### 7.1 Critical (Must Address Before Development)

| # | Recommendation | Rationale | Effort | Owner |
| --- | --- | --- | --- | --- |
| C1 | Validate Learning Engine performance with PoC for 500-wine list | Quiz generation <30s SLA at scale unvalidated | 3 days | Dev Lead |
| C2 | Confirm container orchestration decision (ECS vs EKS) | Infrastructure dependency for WS5 | 1 day | Architect |
| C3 | Document consent management flow for GDPR compliance | Legal/compliance requirement | 2 days | Dev + Legal |

### 7.2 High Priority (Address in Sprint 1)

| # | Recommendation | Rationale | Effort | Owner |
| --- | --- | --- | --- | --- |
| H1 | Add reporting indexes to Data Model | Dashboard performance | 1 day | Dev |
| H2 | Define circuit breaker thresholds for OpenAI | Operational resilience | 1 day | Dev |
| H3 | Implement warm container pool for Learning Engine | Cold start mitigation | 2 days | DevOps |
| H4 | Create operational runbook for common scenarios | Operational readiness | 3 days | DevOps |

### 7.3 Medium Priority (Address Before MVP)

| # | Recommendation | Rationale | Effort | Owner |
| --- | --- | --- | --- | --- |
| M1 | Add materialized views for dashboard aggregations | Report performance | 2 days | Dev |
| M2 | Implement graceful degradation for Learning Engine | Resilience | 3 days | Dev |
| M3 | Define monitoring dashboard layouts | Observability | 2 days | DevOps |
| M4 | Add cache invalidation documentation | Operational clarity | 1 day | Dev |
| M5 | Consider GraphQL for complex queries | Developer experience | 5 days | Dev |

### 7.4 Low Priority (Future Consideration)

| # | Recommendation | Rationale | Effort | Owner |
| --- | --- | --- | --- | --- |
| L1 | Evaluate Elasticsearch for advanced search | Scale beyond 100k questions | 5 days | Dev |
| L2 | Consider event sourcing for audit trail | Compliance, analytics | 10 days | Architect |
| L3 | Evaluate read replicas for reporting | Report isolation | 3 days | DevOps |
| L4 | Add A/B testing infrastructure | Product optimisation | 5 days | Dev |

## 8. Technology Stack Validation

### 8.1 Proposed Stack Assessment

| Layer | Technology | Assessment | Alternative Considered | Rating |
| --- | --- | --- | --- | --- |
| Frontend | Next.js 14, React 18, Tailwind | Excellent SSR support, strong ecosystem | Vue/Nuxt, Angular | ✅ Approved |
| API Gateway | AWS API Gateway | Managed service, good integration | Kong, Nginx | ✅ Approved |
| Core API | Node.js 20, Express/Fastify | Fast development, large ecosystem | NestJS, Go | ✅ Approved |
| Learning Engine | Python 3.11, FastAPI | Best for ML/NLP, async support | Node.js | ✅ Approved |
| Database | PostgreSQL 15 | Mature, RLS support, JSONB | MySQL, CockroachDB | ✅ Approved |
| Cache | Redis 7 | Fast, versatile, queue support | Memcached | ✅ Approved |
| Queue | Redis Streams (MVP) / SQS | Simple MVP path, SQS for scale | RabbitMQ, Kafka | ✅ Approved |
| Storage | AWS S3 | Industry standard, cost-effective | Azure Blob, GCS | ✅ Approved |
| Container | Docker, ECS/EKS | AWS native, good tooling | Kubernetes (any) | ⚠️ Decision needed |
| IaC | Terraform | Multi-cloud support, mature | Pulumi, CDK | ✅ Approved |
| CI/CD | GitHub Actions | Native GitHub integration | CircleCI, GitLab CI | ✅ Approved |

### 8.2 Technology Decisions Required

| Decision | Options | Recommendation | Deadline | Impact if Delayed |
| --- | --- | --- | --- | --- |
| Container orchestration | ECS vs EKS | ECS Fargate (simpler for MVP, lower ops burden) | Before WS5 start | Blocks infrastructure setup |
| Search engine | PostgreSQL FTS vs Elasticsearch | PostgreSQL FTS (sufficient for MVP, simpler ops) | Sprint 1 | Minor development impact |
| Monitoring stack | CloudWatch vs Datadog | CloudWatch + Grafana (cost-effective, sufficient) | Before WS5 start | Delays observability |
| Feature flags | LaunchDarkly vs custom | Custom (simple flags sufficient for MVP) | Sprint 2 | Low impact |

### 8.3 Technology Stack Verdict: ✅ APPROVED

All technology choices are appropriate for the MVP. Container orchestration decision (ECS recommended) must be confirmed before WS5.

## 9. Compliance Checklist

### 9.1 GDPR Compliance

| Requirement | Status | Evidence | Notes |
| --- | --- | --- | --- |
| Lawful basis for processing | ✅ | PRD Terms of Service | Consent at registration |
| Data encryption at rest | ✅ | Data Model, HLD 8.4 | AES-256 via AWS KMS |
| Data encryption in transit | ✅ | HLD 8.4 | TLS 1.3 |
| Right to access | ✅ | API export endpoints | User can export data |
| Right to rectification | ✅ | API update endpoints | User can update profile |
| Right to erasure | ✅ | Soft delete + hard delete | 30-day recovery, then permanent |
| Right to portability | ✅ | Export API (JSON, CSV) | Standard formats |
| Data minimisation | ✅ | Data Model | Only necessary fields |
| Consent management | ⚠️ | Not detailed | Needs implementation spec |
| Data breach notification | ✅ | PRD 10.5 | IR plan documented |
| Privacy by design | ✅ | HLD Section 8 | Security built in |

### 9.2 WCAG 2.1 AA Compliance

| Requirement | Status | Evidence |
| --- | --- | --- |
| Text alternatives (1.1) | ✅ | PRD 7.5, Test Strategy 9.1 |
| Time-based media (1.2) | ✅ | Captions specified |
| Adaptable (1.3) | ✅ | Semantic HTML required |
| Distinguishable (1.4) | ✅ | 4.5:1 contrast ratio |
| Keyboard accessible (2.1) | ✅ | Full keyboard support |
| Enough time (2.2) | ✅ | Quiz time adjustable |
| Navigable (2.4) | ✅ | Skip links, landmarks |
| Readable (3.1) | ✅ | Language declaration |
| Input assistance (3.3) | ✅ | Error identification |
| Compatible (4.1) | ✅ | Valid HTML, ARIA |

### 9.3 Compliance Verdict: ✅ PASS

All major compliance requirements are addressed. Consent management implementation needs documentation.

## 10. Architecture Decision Records

### ADR-001: Multi-tenant Data Model

| Attribute | Value |
| --- | --- |
| Status | APPROVED |
| Context | Need to serve multiple organisations with data isolation |
| Decision | Single database with tenant ID filtering + RLS |
| Rationale | Simpler operations, cost-effective, adequate isolation for 500 orgs |
| Consequences | Requires consistent tenant filtering, RLS policy maintenance |
| Review | Validated in this review |

### ADR-002: Learning Engine as Separate Service

| Attribute | Value |
| --- | --- |
| Status | APPROVED |
| Context | Core IP requires protection, different runtime requirements |
| Decision | Python microservice, isolated deployment |
| Rationale | IP isolation, Python better for NLP/ML, independent scaling |
| Consequences | Inter-service communication overhead, separate deployment |
| Review | Validated in this review |

### ADR-003: Event-driven Curriculum Generation

| Attribute | Value |
| --- | --- |
| Status | APPROVED |
| Context | Generation can take 5+ minutes, blocking UX unacceptable |
| Decision | Queue-based async processing with progress tracking |
| Rationale | Better UX, scalable, recoverable |
| Consequences | Requires queue infrastructure, progress tracking UI |
| Review | Validated in this review |

### ADR-004: PostgreSQL Full-Text Search (NEW)

| Attribute | Value |
| --- | --- |
| Status | PROPOSED |
| Context | Need search capability, question about Elasticsearch vs native |
| Decision | Use PostgreSQL FTS for MVP |
| Rationale | Sufficient for scale (100k items), simpler ops, lower cost |
| Consequences | May need migration to Elasticsearch at larger scale |
| Review | New decision from this review |

### ADR-005: ECS Fargate for Container Orchestration (NEW)

| Attribute | Value |
| --- | --- |
| Status | PROPOSED |
| Context | Need container orchestration, ECS vs EKS decision pending |
| Decision | Use ECS Fargate for MVP |
| Rationale | Simpler operations, sufficient for scale, lower learning curve |
| Consequences | Less flexibility than K8s, AWS lock-in |
| Review | New decision from this review |

## 11. Proof of Concept Recommendations

### 11.1 Required PoCs

| PoC | Purpose | Duration | Priority | Success Criteria |
| --- | --- | --- | --- | --- |
| PoC-1: Large Wine List Generation | Validate curriculum generation performance | 3 days | Critical | 500 wines processed in <5 minutes, quiz in <30s |
| PoC-2: Multi-tenant RLS Validation | Validate tenant isolation | 1 day | High | Zero cross-tenant data access in 100 test cases |

### 11.2 Recommended PoCs

| PoC | Purpose | Duration | Priority | Success Criteria |
| --- | --- | --- | --- | --- |
| PoC-3: Quiz Quality Assessment | Validate distractor algorithm quality | 2 days | High | >90% plausible distractors in manual review |
| PoC-4: Dashboard Performance | Validate reporting query performance | 1 day | Medium | <2s dashboard load with 50k users |

### 11.3 PoC Schedule

| Week | PoC | Owner |
| --- | --- | --- |
| Dev Week 1 | PoC-1: Large Wine List | Learning Engine Lead |
| Dev Week 1 | PoC-2: Multi-tenant RLS | Backend Lead |
| Dev Week 2 | PoC-3: Quiz Quality | Learning Engine Lead |
| Dev Week 2 | PoC-4: Dashboard Performance | Backend Lead |

## 12. Sign-Off

### 12.1 Review Outcome

| Aspect | Verdict | Notes |
| --- | --- | --- |
| Architecture soundness | ✅ PASS | Well-designed, appropriate patterns |
| Security design | ✅ PASS | Comprehensive controls |
| Scalability approach | ✅ PASS | Adequate for targets |
| API design | ✅ PASS | Consistent, complete |
| Data model | ✅ PASS | Sound design |
| Compliance readiness | ✅ PASS | GDPR, WCAG addressed |
| Implementation readiness | ✅ PASS | Detailed specifications |

### 12.2 Overall Verdict

## ✅ PASS WITH CONDITIONS

### 12.3 Conditions for Approval

| # | Condition | Deadline | Owner |
| --- | --- | --- | --- |
| 1 | Complete PoC-1 (Large Wine List) with passing results | Dev Week 1 | Dev Lead |
| 2 | Complete PoC-2 (Multi-tenant RLS) with passing results | Dev Week 1 | Backend Lead |
| 3 | Confirm ECS Fargate decision for container orchestration | Before WS5 | Architect |
| 4 | Document consent management flow | Sprint 1 | Dev + Legal |

### 12.4 Ready for Implementation

| Question | Answer |
| --- | --- |
| Ready for WS5 (Infrastructure Setup)? | YES (pending technology decisions) |
| Ready for WS6 (Implementation)? | YES (pending PoC completion) |
| Architecture requires significant changes? | NO |

### 12.5 Approval Signatures

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Technical Architect |  |  |  |
| Security Lead |  |  |  |
| Development Lead |  |  |  |
| Product Owner |  |  |  |

## 13. Appendices

### 13.1 Review Checklist

| Item | Reviewed | Notes |
| --- | --- | --- |
| System context diagram | ✅ | HLD Section 3 |
| Container architecture | ✅ | HLD Section 4 |
| Component architecture | ✅ | HLD Section 5, LLD |
| Data architecture | ✅ | HLD Section 6, Data Model |
| Integration architecture | ✅ | HLD Section 7 |
| Security architecture | ✅ | HLD Section 8 |
| Infrastructure architecture | ✅ | HLD Section 9 |
| API design | ✅ | API Spec, openapi.yaml |
| Database schema | ✅ | Data Model |
| Non-functional requirements | ✅ | PRD Section 7, EARS NFRs |
| Test strategy | ✅ | Test Strategy |
| Risk assessment | ✅ | This document |
| Technology stack | ✅ | HLD Section 14 |

### 13.2 Reference Documents

| Document ID | Title | Version |
| --- | --- | --- |
| SS-WS3-PRD | Product Requirements Document | 1.0 |
| SS-WS3-EARS | EARS Requirements Specification | 1.0 |
| SS-WS3-HLD | High-Level Design | 1.0 |
| SS-WS3-LLD | Low-Level Design | 1.0 |
| SS-WS3-API | API Specification | 1.0 |
| SS-WS3-DATA | Data Model | 1.0 |
| SS-WS3-TEST | Test Strategy | 1.0 |

### 13.3 Acronyms

| Acronym | Meaning |
| --- | --- |
| ADR | Architecture Decision Record |
| CDN | Content Delivery Network |
| ECS | Elastic Container Service |
| EKS | Elastic Kubernetes Service |
| FTS | Full-Text Search |
| JWT | JSON Web Token |
| MVP | Minimum Viable Product |
| NFR | Non-Functional Requirement |
| PoC | Proof of Concept |
| RBAC | Role-Based Access Control |
| RLS | Row-Level Security |
| RPO | Recovery Point Objective |
| RTO | Recovery Time Objective |
| SLA | Service Level Agreement |
| SSR | Server-Side Rendering |

### 13.4 Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-01-21 | Obi Wan | Initial architecture review |

End of Document

CONFIDENTIAL — Sommelier Spark